Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

Date: 28 Feb 2026

Team ID: LTVIP2026TMIDS45591

Project Name: Plugging into the Future: An Exploration of Electricity Consumption Patterns Using Tableau

Maximum Marks: 5 Marks

Product Backlog & Sprint Schedule

| Sprint | Epic | User Story No | User Story / Task | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | Collect state-wise electricity consumption data | 3 | High | Maharshi Reddy, Sri Guru Datta, Ramesh |
| Sprint-1 | Data Cleaning | USN-2 | Clean missing and duplicate data | 4 | High | Maharshi Reddy, Sri Guru Datta, Ramesh |
| Sprint-2 | Preprocessing | USN-3 | Format date fields and aggregate monthly/yearly data | 3 | High | Maharshi Reddy, Sri Guru Datta, Ramesh |
| Sprint-2 | KPI Calculation | USN-4 | Calculate total usage, average usage and peak demand | 3 | High | Maharshi Reddy, Sri Guru Datta, Ramesh |
| Sprint-3 | Dashboard Dev | USN-5 | Create sector-wise bar chart | 4 | High | Maharshi Reddy, Sri Guru Datta, Ramesh |
| Sprint-3 | Dashboard Dev | USN-6 | Create state-wise treemap | 4 | High | Maharshi Reddy, Sri Guru Datta, Ramesh |
| Sprint-4 | Interactivity | USN-7 | Add filters for region, sector and date | 3 | Medium | Maharshi Reddy, Sri Guru Datta, Ramesh |
| Sprint-4 | UI Enhancement | USN-8 | Improve dashboard design and layout | 3 | Medium | Maharshi Reddy, Sri Guru Datta, Ramesh |
| Sprint-5 | Documentation | USN-9 | Prepare project documentation and report | 2 | High | Maharshi Reddy, Sri Guru Datta, Ramesh |
| Sprint-5 | Demo | USN-10 | Prepare demo video and PPT | 2 | High | Maharshi Reddy, Sri Guru Datta, Ramesh |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Start Date | End Date | Completed Points | Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 7 | 5 Days | 01 jan 2026 | 05 jan 2026 | 7 | 05 jan 2026 |
| Sprint-2 | 6 | 5 Days | 07 jan 2026 | 11 jan 2026 | 6 | 11 jan 2026 |
| Sprint-3 | 8 | 6 Days | 13 jan 2026 | 18 jan 2026 | 8 | 18 jan 2026 |
| Sprint-4 | 6 | 5 Days | 20 jan 2026 | 24 jan 2026 | 6 | 24 jan 2026 |
| Sprint-5 | 4 | 4 Days | 26 Mar 2026 | 29 jan 2026 | 4 | 29 jan 2026 |

Velocity Calculation:

If Sprint Duration = 10 Days and Team Velocity = 20 Story Points per Sprint:
Average Velocity per Day = 20 / 10 = 2 Story Points per Day